# PROJECT EXPO

TEAM MEMBERS:

RAMACHANDRAN R S

ALFRED ALENSO J

PRIYADHARSHINI V

MADHUMITHA J

SMART VEHICLE ACCIDENT DETECTION AND EMERGENCY RESCUE SYSTEM

# 1.Brainstorming report

## 2.Idea prioritization matrix

| idea | Feature | Impact | Effort | Priority |
| --- | --- | --- | --- | --- |
| Accident Detection | Accelerometer + Gyroscope. | High. | Medium. | High. |
| Location Tracking | GPS-based real-time location. | High. | Low. | High. |
| Emergency Alert | GSM SMS/Call | Very High. | medium | high |
| Driver Verification | Fingerprint/RFID/Face verification | high | high | medium |
| IoT Monitoring | Cloud-based vehicle monitoring | high | medium | high |
| Local Alert | Buzzer + LED warning | medium | low | medium |
| Mobile Notification | App-based emergency notification | High. | high | medium |
| Accident Data | Event logging and history | medium | low | medium |
| Intelligent Detection | AI/ML accident classification | Very high | Very high | medium |
| Emergency Rescue | Share location with family/emergency contacts | Very high | medium | high |
| Vehicle Security | Unauthorized-driver warning. | high | medium | high |
| Future Feature | Automatic emergency-service integration | Very high | Very high | low |

### 3.Empathy map

# 4.User Persona

Persona Name: Arjun Kumar

Age: 21 years
Occupation: College Student
Location: Chennai, Tamil Nadu
Vehicle: Two-wheeler
Technology Level: Moderate
Daily Travel: College, home, tuition, and part-time activities

## 5.Proposed solution

- Intelligent Driver Verification – The system verifies the authorized driver before allowing vehicle operation.

- Accident Detection – An accelerometer/gyroscope and impact sensor continuously monitor sudden acceleration, tilt, vibration, and impact.

- Accident Confirmation – When abnormal sensor values are detected, the ESP32 analyzes the readings to distinguish a possible accident from normal conditions such as braking or road bumps.

- GPS Location Tracking – The GPS module obtains the vehicle's real-time latitude and longitude.

- Emergency Alert – The GSM module automatically sends an SMS containing the accident alert and location to predefined emergency contacts.

- IoT Monitoring – Accident and vehicle information can be uploaded to an IoT platform for remote monitoring.

- Emergency Rescue – The location information helps family members or emergency responders identify the accident location and respond faster.

- Driver Safety Monitoring – The system can also monitor selected driver-related parameters and generate an alert when unsafe conditions are detected.

## 6.Functional requirements

| S.No | Functional Requirements | Description |
| --- | --- | --- |
| 1 | Driver verification | The system shall verify the identity of the authorized driver before vehicle operation. |
| 2 | Sensor monitoring | the system shall continuously monitor acceleration, vibration, tilt, and impact using suitable sensors. |
| 3 | Accident detection | The system shall detect a possible accident when sensor readings exceed predefined threshold values. |
| 4 | GPS tracking | The system shall obtain the vehicle's current latitude and longitude using a GPS module. |
| 5 | Emergency alert | The system shall automatically generate an emergency alert when an accident is confirmed. |
| 6 | GSM communication | The GSM module shall send an SMS containing the accident information and GPS location to predefined emergency contacts. |
| 7 | IOT Data transmission | The ESP32 shall transmit relevant vehicle and accident information to an IoT/cloud platform when network connectivity is available. |
| 8 | Real-time monitoring | The system shall allow authorized users to monitor vehicle status and accident information remotely through the IoT platform. |
| 9 | Location sharing | The system shall provide the accident location in a format that can be used to identify the vehicle's location on a map. |
| 10 | Emergency contact notification | The system shall notify predefined contacts immediately after a confirmed accident. |
| 11 | System status monitoring | the system shall monitor the operational status of sensors, GPS, GSM, and ESP32 components. |
| 12 | Alert indication | The system shall provide a visual or audible indication when an accident or abnormal condition is detected. |
| 13 | Data logging | The system shall record important accident details such as time, sensor readings, and location for later analysis. |
| 14 | Accident confirmation | The ESP32 shall analyze multiple sensor readings to reduce false accident detection caused by potholes, speed breakers, or sudden braking. |

### 7.Non-Functional requirements

1. Reliability – The system should reliably detect accidents and send emergency alerts with minimum failure.

2. Accuracy – The system should accurately identify accident conditions and provide the correct GPS location.

3. Fast Response – The system should detect an accident and send the emergency alert with minimum delay.

4. Low Power Consumption – The system should consume less power so that it does not significantly drain the vehicle battery.

5.Security – Driver and vehicle information should be protected from unauthorized access.

6. Availability – The system should remain active and ready to detect accidents whenever the vehicle is operating.

7.Durability – The hardware should withstand vehicle vibration, movement, dust, and normal temperature variations.

8. Usability – The system should be simple to operate and should require minimal driver interaction.

9.Maintainability – The system should be easy to test, troubleshoot, repair, and upgrade.

10.  Scalability – The system should allow additional sensors and safety features to be added in the future

# 8.Project planning

| S.No | Project phase | Major activities | Expected outcomes |
| --- | --- | --- | --- |
| 1 | Problem Identification | identify accident-related problems and emergency response delays. | Problem statement |
| 2 | Requirement analysis | Identify hardware, software, functional, and non-functional requirements. | Requirement specification |
| 3 | System design | Prepare block diagram, circuit design, and system architecture. | System design |
| 4 | Hardware development | Integrate ESP32, sensors, GPS, GSM, and driver verification module. | Hardware prototype |
| 5 | Software development | Develop programs for sensor monitoring, accident detection, and communication. | Working prototype |
| 6 | Iot integration | Connect the system to an IoT platform for remote monitoring and data logging. | Iot monitoring |
| 7 | System integration | Combine hardware and software and verify module communication. | Complete system |
| 8 | Testing | test accident detection, GPS, GSM alerts, driver verification, and false alarms. | Tested prototype |
| 9 | Evaluation and improvement | Analyze accuracy, response time, reliability, and power consumption. | Improved system |
| 10 | Documentation & demonstration | Prepare report, results, presentation, and final demonstration. | Final project |

## Risk Analysis

- False Accident Detection: Potholes, speed breakers, or sudden braking may trigger false alerts.

Mitigation: Use multiple sensors and appropriate threshold values.

- GPS Signal Failure: The system may fail to obtain the exact accident location.
Mitigation: Use repeated GPS readings and store the last valid location.

- GSM Network Failure: Emergency SMS may not be delivered immediately.
  Mitigation: Retry message transmission when network connectivity is restored.

- Sensor Failure: A damaged or faulty sensor may affect accident detection.
Mitigation: Monitor sensor status and use multiple sensing parameters.

- Power Failure: The system may stop functioning if the power supply fails.
Mitigation: Use a stable power supply and suitable backup power.

- IoT Connectivity Failure: Accident data may not reach the cloud platform.
Mitigation: Store data locally and upload it when connectivity is available.

- Hardware Damage: Vehicle vibration, dust, or temperature may damage components.
Mitigation: Use a protective enclosure and secure component mounting.

- Software Errors: Programming errors may cause incorrect detection or alerts.
Mitigation: Perform unit testing and complete system testing.

- Driver Verification Failure: The system may incorrectly accept or reject a driver.
     Mitigation: Test the verification system with different authorized and unauthorized inputs.

- communication Delay: Emergency information may reach contacts late.
         Mitigation: Optimize the communication process and implement automatic retry mechanisms.